# Master Phased Implementation Plan

Engineering Roadmap   Architecture & Delivery   5-Phase Pipeline

## 1. Executive Overview & Phase Sequencing

This Master Implementation Plan details the phased construction of the Zero-Ingestion Plagiarism Detection Service. The system is engineered to deliver high-precision plagiarism attribution without the liability, expense, or complexity of maintaining an ingested web crawler index.

The project is strictly decomposed into five sequential, dependency-ordered phases. Each phase establishes clean module boundaries, strict typed data contracts, automated unit and integration tests, and quantitative verification gates before unlocking subsequent phases.

## 2. Cross-Phase Dependency Graph

┌────────────────────────────────────────────────────────┐
│ Phase 1: Ingestion, Sanitization & Intrinsic Analysis  │
└───────────────────────────┬────────────────────────────┘
                            │ (Outputs Sanitized Chunks & Stylometric Risk Flags)
                            ▼
┌────────────────────────────────────────────────────────┐
│ Phase 2: Query Formulation & Search Dispatcher         │
└───────────────────────────┬────────────────────────────┘
                            │ (Outputs Ranked Candidate URLs & Search Snippets)
                            ▼
┌────────────────────────────────────────────────────────┐
│ Phase 3: Ephemeral Scraping & Dual-Tier Alignment      │
└───────────────────────────┬────────────────────────────┘
                            │ (Outputs Aligned Character Spans & Semantic Scores)
                            ▼
┌────────────────────────────────────────────────────────┐
│ Phase 4: Scoring Engine, Report Synthesis & REST API   │
└───────────────────────────┬────────────────────────────┘
                            │ (Outputs End-to-End Submission Pipeline & Reports)
                            ▼
┌────────────────────────────────────────────────────────┐
│ Phase 5: Hardening, Systemd Daemonization & PAN Bench  │
└────────────────────────────────────────────────────────┘

## 3. Phase Summaries & Deliverables

| Phase | Core Focus | Primary Deliverables | Blocking Exit Gate |
| --- | --- | --- | --- |
| Phase 1 | Ingestion & Intrinsic Stylometry | - Document parsers (PDF, DOCX, TXT) with path traversal hardening. - Length-Aware Ingestion Routing (Micro, Standard, Long regimes). - Boilerplate and bibliography extraction/stripping. - Paragraph segmentation & character-offset tracking. - Stylometric extractor: ASL, AWL, Yule's K, function words. - CUSUM change-point outlier detection algorithm. - Differential chunk hashing (BLAKE3/SHA-256) and document lineage tracking. - Boilerplate and bibliography extraction/stripping. - Paragraph segmentation & character-offset tracking. - Stylometric extractor: ASL, AWL, Yule's K, function words. - CUSUM change-point outlier detection algorithm. - Differential chunk hashing (BLAKE3/SHA-256) and document lineage tracking. | Clean text extraction across 100 sample documents; 100% of bibliography sections isolated; >95% unit test coverage on stylometry. |
| Phase 2 | Query Formulation & Search Dispatcher | - Query-chunk provenance splitter (max 3,000 chars, min 800 chars). - Length-Proportional Query Budgeting and Distributed Spatial Probing across 5,000 words. - POS tagger and low-DF keyword filter (TF-IDF / YAKE). - Quoted 8-word shingle generator & boolean term synthesizer. - Multi-provider search client (Google/Bing/Brave + OpenAlex). - SQLite WAL SERP cache with 7-day TTL and rate-limiting token bucket. - Delta query formulation (only querying modified chunks) and self-plagiarism suppression across drafts. - POS tagger and low-DF keyword filter (TF-IDF / YAKE). - Quoted 8-word shingle generator & boolean term synthesizer. - Multi-provider search client (Google/Bing/Brave + OpenAlex). - SQLite WAL SERP cache with 7-day TTL and rate-limiting token bucket. - Delta query formulation (only querying modified chunks) and self-plagiarism suppression across drafts. | Average query count ≤ 15 queries per 1,000 words; candidate recall > 85% on standard test set; zero unhandled API rate limits. |
| Phase 3 | Ephemeral Retrieval & Dual-Tier Alignment | - In-memory async scraper using Trafilatura and Readability. - Snippet Jaccard pre-filter (τ = 0.20) to prevent useless fetches. - Tier 1: Winnowing rolling hash & Smith-Waterman local alignment. - Tier 2: FastEmbed / ONNX Runtime sentence embeddings (BGE-small). - Cosine similarity chunk aligner with cross-encoder verification. | End-to-end memory purge confirmed (0 leaked HTML files); Tier 1 speed < 50ms per candidate; Tier 2 semantic detection F1 > 0.88. |
| Phase 4 | Scoring, Reporting & REST API | - Overall similarity index calculator (de-duplicating overlapping spans). - Length-Calibrated Scoring and Minimum-Length Collocation Filtering. - Interactive side-by-side HTML comparison report with live URLs. - FastAPI submission endpoint (POST /v1/scan, GET /v1/reports/{id}). - Pydantic data models for input requests and scan results. - Revision evolution reports (comparing Draft N to Draft N+1, showing resolved vs unresolved matches) and multi-draft lineage tracking. - Interactive side-by-side HTML comparison report with live URLs. - FastAPI submission endpoint (POST /v1/scan, GET /v1/reports/{id}). - Pydantic data models for input requests and scan results. - Revision evolution reports (comparing Draft N to Draft N+1, showing resolved vs unresolved matches) and multi-draft lineage tracking. | API latency SLA < 15s for 2,000-word documents; valid OpenAPI 3.1 specification; full character-offset integrity verified. |
| Phase 5 | Hardening, Daemonization & PAN Benchmark | - Systemd user service (zip-ds.service) and maintenance timer. - Systemd sandbox directives (ProtectSystem=strict, PrivateTmp=true). - PAN CLEF benchmark evaluation runner (MRR, nDCG@10, Recall@10) across stratified length buckets (50-300 words, 301-1,500 words, 1,501-5,000 words). - Automated log rotation, WAL checkpointing, and clean teardown. - Systemd sandbox directives (ProtectSystem=strict, PrivateTmp=true). - PAN CLEF benchmark evaluation runner (MRR, nDCG@10, Recall@10). - Automated log rotation, WAL checkpointing, and clean teardown. | Zero regression against PAN benchmark baseline; automated service recovery under simulated crash; 0 memory leaks under 100 concurrent scans. |

## 4. Operational Invariants & Definition of Done

- Zero Persistent Storage Invariant: At no point in the lifecycle of any scan may retrieved third-party HTML, PDF, or full-text content be written to persistent disk storage. All scraping, alignment, and scoring must occur strictly in RAM buffers and be purged on completion.

- Deterministic Offset Guarantee: Character offsets reported in the final attribution report must map back exactly to the original uploaded document coordinates, irrespective of formatting conversions.

- Strict Search Quota Budgets: Every document has an enforced hard ceiling on external search queries (default: 25 queries per 1,000 words). If the budget is exhausted, the search engine halts gracefully and reports partial coverage rather than blowing past cost limits.

- Revision Delta Invariant: When a submission provides a parent_scan_id or matches an existing revision tree, unchanged chunks with identical cryptographic content hashes must reuse existing alignment results with zero redundant SerpAPI calls.

- Length-Invariant Accuracy Guarantee: System performance must exhibit zero degradation across the entire 50 to 5,000 word spectrum, maintaining Recall >= 85% and Precision >= 90% in all length tiers through adaptive routing, dense micro-shingles for short text, and distributed spatial probing for long text.